| # Sub-Grant: | # GISmart Rhemediation: Feasibility Study of GREEN DUNE® and GIS Integration for Water Pollution Control in Moldova’s Inland Waters |
| --- | --- |
| # Under the EU-funded project: | # “Responsive hub for long term governance to destress the Mediterranean Sea from chemical # pollution” (“RHE-MEDiation”) - HORIZON-MISS-2022-OCEAN-01-03, within the framework of the EU Mission -Restore our Ocean and Waters |
| # Project Period: | # 01.09.2025-31.05.2026 |
| # Contract beneficiary: | # Agency for Geodesy, Cartography and Cadastre |
| # Subject of the contract: | # Assess the feasibility of applying the GREEN DUNE® photobioreactor for chemical pollution remediation in Moldova’s Ișnovăț River sub-basin. # Measurable & Verifiable: A full Feasibility Study will be conducted, including technical, environmental, and economic analysis, validated by local data, stakeholder consultations, and water quality assessments. # Achievable: The study will be completed within 5 months, based on realistic field visits, existing environmental baselines, and support from national experts and laboratories. |

# Terms of reference for Feasibility study for RHE-MEDiation GREEN DUNE® technology in the Isnovăț subbasin (Moldova)

## GISMart Rhe-mediation Project description

The present Feasibility Study is commissioned under the GISmart RHE-MEDiation Sub-grant of the Horizon Europe framework (Mission “Restore our Ocean and Waters”), and is implemented by the Agency for Geodesy, Cartography and Cadastre (AGCC) as the contracting/implementing authority. The sub-grant supports Moldova’s transition to evidence-based, nature-positive water management by integrating geospatial analysis and innovation (e.g., GREEN DUNE® microalgae photobioreactors) to remediate polluted water bodies in the Isnovăț sub-basin. Within this context, AGCC coordinates technical and stakeholder inputs and ensures alignment with national strategies and EU-linked principles (e.g., WFD/INSPIRE), working in collaboration with competent water and environmental institutions, research partners, and the RHE-MEDiation consortium. The feasibility Study will provide decision-grade evidence, spatial products, and recommendations to inform a potential pilot and scale-up pathway.

The Isnovăț subbasin in central Moldova (a tributary of the Bic River) faces challenges in water quality and ecosystem health due to agricultural runoff, untreated wastewater and other sources of pollution. GISmart Sub-grant Project RHE-MEDiation aims to explore innovative solutions to remediate polluted water bodies, based on local spatial data, to improve water management. A key objective is technology GREEN DUNE® – a patented microalgae-based photobioreactor system – which has shown promise for wastewater treatment and contaminant removal in other contexts[1][2].

Developed by Bluemater (Portugal) and its partners, the GREEN DUNE system ensures 'final biological regulation' wastewater using microalgae, in a modular prismatic unit with a small footprint and low operating costs[3]. This technology can effectively remove excess nutrients and priority pollutants when integrated into water or wastewater systems[1] and has been shown to treat up to 150 m³/day of industrial leachate with zero energy input[2], while complying with EU eviction standards.

The feasibility study will assess, based on spatial data, whether the GREEN DUNE® technology is applicable and viable for improving water quality in the Isnovăț sub-basin, specifically in Ialoveni, Singera, Bacioi, Nimoreni and Danceni.

This study consists of 3 essential components: (A) – technical analysis, (B) – environmental analysis, (C) – regulation with a strong community commitment.

## Objectives

The general objective of the feasibility study is to determine the feasibility and applicability of implementing the GREEN DUNE® microalgae photobioreactor technology for water remediation in the Isnovăț sub-basin. This includes assessing technical effectiveness, environmental benefits, regulatory compliance and stakeholder acceptance of the solution. The main specific objectives are:

- Assess current conditions by establishing a comprehensive baseline of the sub-basin's environmental conditions, including water quality status, hydrological characteristics and ecological health. Identification and mapping of sources of pollution (nutrient loads, industrial discharges, etc.) and impact on the river ecosystem.

- Technical feasibility by assessing the technical requirements and suitability of GREEN DUNE® technology for the local context. This involves checking the water quality parameters in relation to the treatment capacities of the technology, assessing the site requirements (land area, sunlight, access) and any necessary adaptations (such as seasonal operating considerations in Moldova's climate). The study should determine whether the technology can effectively reduce the identified pollutants and improve water quality, in line with the objectives of the EU Water Framework Directive (WFD).

- Regulatory and institutional feasibility after examining the legal, regulatory and institutional framework to ensure that the proposed intervention can be implemented in the future. This includes the revision of Moldovan water legislation, the permits required for pilot installations and consistency with national river basin management plans and the EU's WFD principles. Recommendations should ensure compliance with relevant standards, EU directives and integration into existing water management structures (local wastewater treatment operations or river basin plans).

- Community and stakeholder engagement by facilitating stakeholder engagement and community engagement throughout the study. The objective here is to gather local knowledge and experiences, ensure transparency and build support for a potential implementation. The study should identify the needs and concerns of stakeholders and incorporate their input into design and decision-making – in line with the DCA's focus on public participation [4].

- Assessment of the benefits and risks after identifying the expected social and environmental benefits from the application of the GREEN DUNE® photobioreactor (such as pollution reduction, biodiversity enhancement, education opportunities or reuse of algal biomass) and any environmental or operational risks. This includes assessing any potential risks to biota or aquatic habitat (due to changes in water flow or handling of algal biomass) and ensuring the mitigation of any identified risks.

- Options and recommendations by comparing the GREEN DUNE® solution with other possible pollution restoration or mitigation options for the sub-basin (wetland construction, improvement of conventional treatment, etc.), in order to justify the approach chosen. Provide recommendations and an implementation roadmap for your preferred solution, including the conceptual design of a pilot or large-scale sub-pool application, the resources required, the estimated costs, and integration with ongoing programs. Ensure that the recommended actions align with the methodology of the RHE-MEDiation project and the overall objectives of the EU WFD of integrated ecosystem-based water management[5].

## Logic of activity

| Activity | Activity breakdown |
| --- | --- |
| Starting the project and detailing the work plan | - Organize an internal initiation meeting with the expert group designated for the study, to review the project context, clarify the objectives and obtain background information available for the distribution of roles and responsibilities, for the development of the work plan, the reassessment of the need to carry out the study and the approach of contractual arrangements. - The Initial Assessment report will detail the approach, methodology, detailed work plan, list of experts. The report should outline spatial data needs, field survey plans, stakeholder engagement actions, and any risks or assumptions. |
| Office survey and GIS spatial analysis | - Conducting an in-depth documentary analysis of the existing information and data on the Isnovăț sub-basin. Compilation of available studies, available water quality monitoring data, hydrological records, land use information and any previous assessments. - Delimitation of river basins and sub-river basins, mapping of physical characteristics (rivers, streams, lakes, interactions with groundwater) and land cover/use (agricultural areas, settlements, industrial sites, etc.). - Identify potential sources of pollution and hot spots (wastewater discharge sites, agricultural runoff areas, livestock farms, landfills, etc) by using GIS to correlate land use with water quality issues. - Mapping ecologically sensitive areas (protected areas, wetlands, critical habitats) that could benefit from remediation or need protection. - Incorporating international and local datasets to improve analysis –satellite imagery and global water quality data. Where possible, use open data platforms, such as the European EMODnet or Copernicus services, to obtain information on water quality parameters or land cover[6]. This combined GIS analysis will provide a spatial basis for planning fieldwork and identifying candidate sites for intervention (which will later be used in applicability mapping). |
| Field data collection and surveys | - Design and execution of a field sampling program to collect up-to-date data from the sub-basin. 3 questionnaires will be applied for 5 LPAs, for NGOs and for the business sector together with 2 focus groups conducted within 1 urban local community and 1 rural community. This task involves on-site measurements and observations to fill in the data gaps identified in the office study. |
| Water quality sampling | - Collection of water samples from strategic locations (reference site upstream, mid-obverse, downstream confluence with Bic and near identified pollution hotspots). Analysis of these samples in the laboratory certified for relevant parameters – nutrients (nitrogen, phosphorus), basic physicochemical indicators (pH, dissolved oxygen, turbidity) and priority pollutants (heavy metals, pesticides, industrial chemicals, pharmacological pollutants) as indicated by known land uses. Laboratory analyses will help quantify pollutant loads and identify key contaminants that the GREEN DUNE® system should address. |
| Hydrological measurements | - Measuring the flow or flow rate at key points, if possible, to understand the volume of water and seasonal variation in flow. Installing simple data loggers or measurements if existing data is insufficient, to estimate the typical throughput that a processing unit could handle or bypass. |
| Environmental checklists | - Making observations of the conditions of the river's habitat. Documenting visible signs of pollution or ecological stress (algae blooms, fish killing incidents, poor water clarity). Taking notes of the existing biodiversity – aquatic flora and fauna, observing the presence of indicator species, invasive species, etc.). This will contribute to the assessment of environmental risks. |
| Community comments | - During field visits, in questionnaires and during the focus groups - asking questions with local residents, farmers, or site managers who would gather anecdotal information about issues (such as periodic pollution events, water use, community concerns). This local information will complement official stakeholder meetings at a later date. |
| Basic environmental and social characterization | - Using the data from the documentary study and field surveys, a detailed basic profile of the environment of the Isnovăț subbasin will be developed per each of 5 LPA. |
| Water quality status | - Presentation of current water quality conditions in the river and tributaries, highlighting parameters that exceed national or EU WFD standards. Identification of spatial trends (degradation of water quality downstream of certain activities). |
| Hydrology and geomorphology | - Summary of the hydrological regime (seasonality of flow, any known flood/drought patterns) and morphology of rivers relevant for remediation such as slow-flowing portions vs. fast flow, which may influence the placement of treatment. |
| Ecological context | - Description of aquatic and riparian ecosystems. List key species (fish, macroinvertebrates, aquatic plants) and note any protected species or habitats. If the data allows, classify the ecological status of the water body according to the WFD criteria (high/good/moderate, etc.) and identify the main stressors that prevent good status. |
| Socio-economic context | - Providing a brief overview of human interactions with the sub-basin – communities that rely on water (for irrigation, fishing, etc.), any cultural or recreational value of the river, and ongoing development projects. Identify any social and environmental sensitivities like dependence on water for livelihoods or the cultural importance of the river, that need to be taken into account in proposing interventions. |
| Existing infrastructure | - Observation of existing infrastructure related to water management in the area (small wastewater treatment plants, irrigation systems or dams) that could contribute to problems or provide integration points for new treatment technologies. |
| GIS integration | - Ensure that all spatial information generated under this assignment – including results of field and laboratory sampling, processed and interpreted monitoring data, delineation of basins and sub-basins, identification of hotspots and sensitive areas, as well as all thematic and analytical maps – is prepared, structured and delivered in standard GIS formats. All datasets shall be accompanied by clear layer naming, attribute descriptions and basic metadata, and shall be harmonized with the SIGSNL data model (coordinate reference system, geometry types, coding of attributes) in order to enable their subsequent publication, updating and reuse by LPAs in SIGSNL. |

## Principles

The consultant is expected to use a multidisciplinary and participatory methodology to conduct the study. The main principles for conducting the Study will be taken into consideration:

- Integrated spatial data analytics by combining the best practice tools for spatial analysis and environmental assessment. The consultant will integrate data from various sources such as remote sensing images, international water quality databases and EU data portals – with field measurements and local recordings[6]. This integrated approach ensures a comprehensive understanding of the sub-basin, in line with the DCA's call for holistic, pool-scale management[5]. GIS technology will be a central tool for data integration, allowing for the overlay of environmental data, infrastructure and socio-economic information.

- Rigor in the field and laboratory by using scientifically sound methods for field sampling and laboratory testing. Comply with relevant ISO standards or national standards for water quality testing to ensure data credibility. Any ecological studies (aquatic biota sampling, habitat assessments) should use standard protocols (macroinvertebrate sampling, transects for habitat mapping) so that the results are reliable and comparable to national monitoring data. If some of the data is already available, the effort should not be overlapped with recent similar activities. The data coming from official sources should be used as such in the Study.

- Stakeholder centered approach: Base the study on stakeholder input using participatory methods. This could involve participatory mapping (local participants pointing out issues on a map), focus group discussions in communities, and iterative review of findings with stakeholders to validate interpretations. The methodology should ensure transparency stakeholders should feel that they are part of the process, which will help to adopt recommendations.

- Benchmarking and innovation when applying models or analytical tools as needed to predict outcomes. Use simple water quality modeling to estimate how much reduction in pollutants could be achieved by the photobioreactor under different flow conditions. If available, refer to the RHE-MEDiation project's digital tools to simulate scenarios.

- Compliance and alignment checks: Throughout the study, check the methods and findings against the EU WFD guidelines and the RHE-MEDiation methodology such as: To ensure that the environmental status assessment uses elements of the biological and chemical quality of the WFD[16]; to ensure that the public consultation approach meets the public participation requirements of the WFD[4] and to align water remediation proposals with the integrated pollution reduction approach supported by RHE-MEDiation (the approach of both point sources,  and the contribution of data to broader monitoring initiatives).

- Quality control through implementation of internal quality assessments of all deliverables. This may include peer review by an independent expert (outside the core team) like a water treatment specialist or an ecologist who is not involved in day-to-day work, to provide an objective critique of the analysis and to ensure that conclusions are evidence-based. The consultant should keep documentation of all data sources, assumptions and calculations which will be transmitted to the Beneficiary.

The methodology section above serves as a guide; Bidders/consultants are encouraged to propose their own detailed methodology in their proposals, demonstrating an understanding of the tasks and innovative means to achieve the objectives.

## Roadmap

| Month | Structure |
| --- | --- |
| Month- 1 | Stakeholder consultations and community engagement to ensure a structured stakeholder engagement process and that the study reflects local perspectives and gains broad support |
| Month-1 | Mapping of stakeholders, identification of all relevant stakeholders for the Isnovăț sub-basin and proposed remediation approach. These include at least: the Ministry of Environment, the "Apele Moldovei" Authority), local environmental authorities (Environment Agency), public authorities, local authorities and mayors in the sub-basin, community leaders or associations of water users, local NGOs active in the field of the environment and possibly the technology provider or experts from the international consortium RHE-MEDiation. |
| Month 1-2 | Organize minimum 5 visits to study the 5 Local Public Authorities and Isnovat basin environment for scientific statements, observations, data collection, communication with community and LPA etc. |
| Month 1-2 | Consultation meetings/workshops, organizing consultation sessions such as stakeholder workshops or focused interviews. An on-line 1st- Workshop (November 2025) to share the methodology for the study and collect initial input from stakeholders on issues and expectations. Later, a 2nd Co-creation workshop (December) will be organized to discuss the initial results (baseline level, problems identified) and to find feasible solutions together. Ensure 5-community representation in these meetings so that the voices of local citizens are heard (farmers concerned about water for irrigation or villagers concerned about river health). The 3rd Workshop to present the Report of the Feasibility Study and the RoadMap. |
| Month 2 | Dissemination of information by providing clear information in appropriate language about what the GREEN DUNE technology is and what the feasibility study evaluates. Materials such as short flyers or presentations can help demystify the concept for non-technical stakeholders, highlighting benefits such as improved water cleanliness and the potential reuse of algal biomass (for fertilizer or other uses). |
| Month 4 | Integration of feedback documenting all stakeholder input and concerns. The subcontractor should integrate the knowledge of stakeholders (local history of pollution events or traditional uses of the river) into the Final Report. Identify any potential social impediments (such as land ownership issues for the location of a photobioreactor or community skepticism) and address them in the study's recommendations. Stakeholder engagement not only fulfils the participatory approach required by the WFD[4], but will also pave the way for easier implementation if the project continues. |
| Month 3-4 | Regulatory and institutional analysis by reviewing the political, legal and institutional framework relevant to the implementation of the GREEN DUNE® remediation in Moldova and especially in the context of the Isnovăț/Bîc basin. |
| Month 3-4 | Policy alignment and analysis of how the intervention would align with Moldova's water management policies and international commitments. This includes the River Basin Management Plan for the Dniester Basin (if Isnovăț feeds the Dniester through the Bic), the objectives of the National Water Strategy and the obligations under the EU Water Framework Directive (noting that Moldova, although not a member of the EU, aligns water legislation with the WFD. Ensure that the project supports the WFD's objective of achieving good environmental and chemical status[8] and follows key principles such as integrated basin management and ecosystem approach[5]. |
| Month 3-4 | Legal feasibility by identifying any legal authorizations or approvals required for piloting or installing a microalgae photobioreactor. Analyze the discharge permits if the treated water is released back into a river, land use permits for the construction of the facility, or environmental impact assessment (EIA) requirements for such a pilot project. Assessment of whether the GREEN DUNE technology (as a tertiary treatment unit) meets Moldovan standards for wastewater treatment and effluent discharge. The analysis should refer to the relevant laws (water law, environmental protection law, etc.) and highlight any regulatory gaps or barriers. |
| Month 3-5 | Institutional roles by clarifying the roles and capacities of the institutions in implementation. For example, confirm the mandate of Apele Moldovei to host or manage such a pilot project, the role of the local government (for the provision of a site or utilities) and the involvement of research entities (such as the Institute of Zoology or technical universities) in monitoring or operating the system. Determine if institutional consolidation or training would be required so that local staff can operate and maintain the photobioreactor technology |
| Month 3-4 | Standards and guidelines when verifying any existing guidelines or standards on nature-based solutions or algae-based treatment in Moldova or the region. If there are none, keep in mind that international best practices (EU guidelines, supplier manuals, etc.) will be followed. The recommendations of the study should ensure that the proposed application of GREEN DUNE complies with both national regulations and the spirit of EU directives (such as the WFD and possibly the Marine Strategy Framework Directive for downstream considerations in the Black Sea), thus providing a credible and compliant solution[9]. |
| Month 1-4 | The technical feasibility assessment conducts an in-depth technical analysis to determine the viability of the implementation of the GREEN DUNE® system in the sub-basin. |
| Month 2-4 | The treatment efficacy, based on the pollutants identified in the baseline scenario, assesses the expected effectiveness of the microalgae photobioreactor in removing those contaminants. Leverage data from existing GREEN DUNE implementations (if available) – for example, its documented ability to remove nutrients, heavy metals, and organic pollutants[10][11]. Determine if the pollutants in the water in Isnovăț are outside the typical treatment range of the system and if pre-treatment would be required (the technology normally receives water after secondary treatment[12], so if the raw water polluted by the river is to be treated, consider adding a pre-filter for debris, etc.). |
| Month 2-4 | Site Requirements and Selection: Identify one or more potential sites where a pilot or full-scale photobioreactor could be installed. Sites could include existing wastewater facilities (e.g. an outlet of a local wastewater treatment plant to polish effluents) or strategic locations along the river (e.g. at a small dam or where water can be diverted via photobioreactor). Evaluate each candidate site for practical suitability: space availability (the prismatic design of GREEN DUNE allows for a small footprint[3]), access to sunlight (for algae growth), proximity to the source of pollution (for maximum effect) and access for maintenance. Include sketches or GIS maps of site layouts as needed. |
| Month 2-5 | Operational considerations: Examine how the unit would operate under local conditions. Consider climatic factors – for example, seasonal temperature variations in Moldova that can affect algae growth rates; the need for greenhouse enclosures or temperature control in cold months; how the system will manage flow variability (during floods or droughts). Present the required inputs (e.g., carbon dioxide supply for algae if needed, nutrient dosage, etc.) and any consumables or waste (algae biomass and used filter membranes). |
| Month 2-5 | Integration and synergy: Explore how the GREEN DUNE system could integrate with current water management. For example, if it is installed at a municipal wastewater treatment plant, how will it connect to the treatment train (receiving secondary treated water and returning polished effluent)? Or if it is used in the river, how to divert and return the flows? Investigate whether the microsensor monitoring developed in RHE-MEDiation could be used in parallel for real-time tracking of pollution reduction[13]. Also consider the fate of the algae biomass produced – options for reusing biomass (such as conversion to biofertilizer or biogas) should be presented to enhance the circular economy benefits of the solution[14]. |
| Month 4-5 | Alternative scenarios: As part of the feasibility, formulate at least two deployment scenarios (Scenario A – a pilot photobioreactor at a specific wastewater treatment plant that treats known effluents; Scenario B – a series of smaller modules that treat agricultural runoff in a built-up wetland context). Compare these scenarios in terms of expected pollution reduction, cost, complexity, and stakeholder preferences. This will help determine the most appropriate approach for the sub-basin. |
| Month 1-4 | Environmental risk and impact analysis: Identify and assess the environmental risks and impacts associated with both the current situation and the proposed remedial solution |
| Month 1-5 | Current risks: Summarize the environmental risks of the 'no action' scenario – like continued deterioration of water quality, loss of aquatic biodiversity, or risks to the health of communities (if using water) due to the accumulation of pollutants. This provides context for the urgency and benefits of the intervention. |
| Month 1-5 | Impact of implementing GREEN DUNE: Analyze any potential negative impact that the installation or operation of the GREEN DUNE® unit could have on the local environment. Consider the risk of minor changes in water flow or temperature due to water diversion through the photobioreactor, or the risk of handling concentrated algae biomass (ensuring that it does not cause secondary pollution). These risks are expected to be low, given the nature of the technology (it is a closed-loop biological system with a small footprint and no harmful by-products[3]), but the study should address them. If the algae species are not invasive for the Republic of Moldova, aggressive to the local ones |
| Month 3-4 | Mitigating measures: Propose mitigation measures for any identified risks. For a concern about any parameters of the treated water (such as slightly increased oxygen or pH due to algae activity), ensure proper mixing before discharge. If ancillary infrastructure (such as a small greenhouse or shade) is required to prevent ecological disturbance, keep this in mind. Essentially, you're demonstrating that the solution won't negatively affect the river's biota – rather, it should improve habitat quality by reducing pollutants. |
| Month 4-5 | Long-term monitoring plan: Recommend an outline for monitoring environmental effects if the technology is implemented. Key indicators could include improving water quality (nutrient levels, clarity), restoring populations of sensitive aquatic species over time, etc. This will link to the results as part of the feasibility report, ensuring that any future pilot has a clear environmental monitoring protocol. |
| Month 4-5 | Applicability mapping and feasibility mapping: Based on all of the above analyses, prepare a subbasin applicability map indicating where GREEN DUNE® technology (or other nature-based remedial measures) would be most applicable and effective. This mapping exercise should visually highlight - Pollution 'hot spots' and critical areas in need of intervention (e.g. portions of the river that do not meet quality standards). - Possible locations for the installation of photobioreactor units or other interventions, with justifications (e.g. near a confluence where it can capture multiple sources of pollution upstream or adjacent to a major polluter for on-site treatment). - Ownership or use of land in those locations, to signal if additional measures are needed (for example, if it is on public land or private property). - It overlaps with the interests of the community (it shows nearby villages or water inputs that would benefit from improved water quality). |

## Stakeholders

| Stakeholders | Role | Responsibilities |
| --- | --- | --- |
| Ministry of Environment | Establishment of technical and administrative rules and procedures | Analysis and validation of environmental impact assessment methodologies |
| "Apele Moldovei" Authority | Expertise and technical involvement | Apele Moldovei Authority will oversee the study, provide available data (water monitoring records). They will be present at key meetings and ensure that the study aligns with national water management priorities. Their technical staff can accompany field missions and contribute institutional knowledge on water resource issues. |
| Local Environmental Authority / Inspectorate | Regulatory oversight | The regional or local branch of the Ministry of Environment (such as the Environmental Agency responsible for monitoring or the Environmental Protection Inspectorate) will be consulted for regulatory guidance. They will advise on any permitting requirements and environmental standards. It also provides historical data on compliance issues or previous interventions in the sub-basin. |
| Local public authorities | Community Liaison and Support | Local government officials (mayors, council representatives) will joint the visits of experts to represent community interests, facilitate meetings with residents, and help identify appropriate intervention sites on communal land if necessary. They are essential for local acceptance and for any arrangements regarding the use of local land or resources. |
| Local communities and water users | Beneficiaries and sources of knowledge | Residents, farmers and businesses in the sub-basin are affected by the current water problems and can benefit from improvements. Their knowledge (about pollution incidents, practical constraints, cultural values) is invaluable. Community members will be invited to consultation meetings and possibly join participatory monitoring (e.g. sampling of water quality in the community) as part of the engagement. The study will document their concerns to shape socially acceptable solutions. |
| Environmental NGOs or civil society groups | Advocacy and independent perspective | Any active NGOs (national or local) that focus on water, conservation or public health in the region should be included. They can provide independent observations, help mobilize the community, and later help disseminate the results. Their early involvement also adds credibility and transparency to the process. |
| Independent experts and academia | Technical consultancy | Other independent experts (a hydrogeologist from a university or a water treatment engineer) can be consulted for peer review. International experts from the RHE-MEDiation consortium or similar EU projects can also be consulted to exchange experience from other pilot sites (what has been learned from the implementation of GREEN DUNE® in the Taranto or Thriasia sites). Such knowledge sharing will strengthen the analysis and ensure that global best practices are taken into account. |
| Technology provider (Bluemater S.A. or local partner): | Source of technical information | As the developer of GREEN DUNE, ® Bluemater (or any local licensed partner) could be requested for detailed technical information about the photobioreactor (design specifications, previous performance data) and cost estimates for implementation. While the feasibility study should remain objective (not a sales pitch), working with the supplier can clarify what changes may be needed for local conditions and produce up-to-date cost figures. If possible, a demonstration or site visit to an existing facility can be organized for Moldovan stakeholders to witness the technology in action. |

## Structure of the Report on the Feasibility Study

The report should be well-structured and technically rigorous, containing at least the following elements:

- Executive summary: A concise presentation of the study, key findings, conclusions, and recommended actions – suitable for decision-makers.

- Introduction: Context of the study (context, objectives, scope), methodology used and any limitations.

- Baseline assessment: Summary of the environmental and social baseline, including maps, water quality graphs, etc.

- Stakeholder input: Summary of the stakeholder consultation process and feedback or key concerns raised.

- Analysis sections (A) – technical analysis, (B) – environmental analysis, (C) – regulation with a strong community commitment: Results of technical feasibility analysis, regulatory review and risk assessment. Include comparative discussions about the scenarios or options being considered. Incorporate relevant tables or diagrams (conceptual design of the proposed solution, process flow of the photobioreactor, etc.). Refer to alignment  with the integrated approach of RHE-MEDiation and the EU WFD principles to strengthen the broader relevance of the solution (highlighting how the solution encourages multisectoral integration, uses an ecosystem-based approach and engages stakeholders[15][5]).

- GIS maps and figures: Presentation of the applicability map and other key spatial data and maps (pollution sources map, land use map, etc.) made during the study.

- Conclusions and feasibility judgment: A clear statement on whether and under what conditions the GREEN DUNE® technology is feasible in the Isnovăț sub-basin. Discuss any constraints (technical, financial, or social) that need to be addressed.

- Recommendations: A detailed set of recommendations and next steps. This should include: the preferred implementation option (location and scale for a pilot project or project), any necessary preparatory actions (additional detailed design, obtaining funding or permits, capacity building of local operators) and how to integrate the intervention into ongoing water management efforts. It should also outline an implementation Roadmap – a timeline of phases if the project is moving forward (design, procurement, construction, operation, monitoring). Make sure that the recommendations also take sustainability into account: for example, how the operation of the photobioreactor will be maintained beyond the pilot phase and opportunities for expansion or replication in other basins if successful.

- Annexes: include raw data from field tests (results of laboratory analyses, spatial data), detailed consultation minutes or list of participants, technical specifications of the GREEN DUNE system (if provided by the manufacturer), etc.

- Structure of the Roadmap

- Road map overview: aim, scope, and reference to the fesability conclusions.

- Implementation pathway and phasing: phases with dates and gates (design, permits, procurement, installation/pilot, monitoring, evaluation, scale-up); align the phases with project milestones (workshops, SGC meetings) and the Sub-Grant calendar for drafting/validation and finalization of the Roadmap.

- Preferred technical option and sizing: Selected scenario from the Feasibility Report chapter, capacity sizing (units, configuration), siting, utility tie-ins, seasonality measures; data dependencies and maps (site layouts, applicability map).

- Regulatory and permitting path: required approvals (water discharge, land use), responsible bodies, sequence, target dates, and dossier content; show alignment with WFD principles and national plans.

- Governance and delivery model: Roles: AGCC (lead/owner of geo-data), Apele Moldovei (host/technical oversight), LPAs, lab partners, supplier/installer, and a team for decisions and validation.

- SIGSNL integration plan: what layers must be published by each LPA, data standards/metadata, training waves, (uploads, logins, layers used).

- Stakeholder engagement and communication: Co-creation → validation → dissemination workshops; public materials (factsheet, slide deck), and feedback incorporation loop

- Monitoring and reporting: water-quality KPIs, operational KPIs, SIGSNL adoption KPIs; interim + final reports; endorsement pathway.

- Risk, assumptions and mitigation: technical, institutional, financing, data, and social risks; mitigations and fallback options.

- Financing and costs: CAPEX/OPEX, funding sources (national programs, donors), procurement route, and value-for-money approach (use of local resources).

- Sustainability and replication plan: O&M model (who operates, who pays), training plan, spare parts, seasonal ops; replication path (neighboring LPAs, other basins), with policy hooks so MoE can support national upscaling.

- Deliverables

## The service provider is expected to produce the following key deliverables, of professional quality and on time. All reports will be delivered in Romanian or (preferable) in English and both in electronic format (MS Word/PDF and relevant GIS data files):

- Commencement report – delivered within 2 weeks from the start of the contract and presented during the 1st Workshop with beneficiaries and stakeholders. This report will contain the refined work plan, detailed methodology, initial findings of the desk review. It will also include a stakeholder engagement plan and any immediate comments or recommendations for adjusting the scope. (Approval of the initial report by the client is a prerequisite for continued extensive fieldwork and for the first installment).

- Initial assessment report – delivered approximately halfway through the period (end of month 2). This interim report documents the environmental base of the Isnovăț sub-basin and the results of the initial analysis. It should include spatial data registered, maps from GIS analysis, summaries of field data results (with lab reports attached), and identification of key issues and pollution hotspots. It will also summarize the contributions of stakeholders gathered so far. The goal is to confirm the diagnosis of the problems before moving on to the feasibility of the solutions. The report will be presented during the 2nd Co-creation Workshop where stakeholders will review and provide feedback.

- Summary of the stakeholder consultation – delivered in attachment of the Final report. This is a compendium of stakeholder engagement: meeting minutes, lists of participants, key points of feedback, results from the questionnaires, minutes from the discussions with communities, and how they have been or will address the basin problems.

- Draft of the Report on Feasibility Study and draft of the Roadmap – delivered by month 3. This comprehensive project will cover all the elements described in the field of work. It should include preliminary conclusions on feasibility, draft recommendations and mapping of applicability. All technical analyses, designs and supporting evidence should be included. The draft document will be distributed for feedback to the stakeholders.

- Final Report of the Feasibility Study and Roadmap – delivered by the end of the contract (month 4). The final report will incorporate customer and stakeholder feedback on the project. It must be a polished, quality document for publication. The final report should also contain an executive summary that can be used as a stand-alone briefing document for decision-makers. In addition, provide the Roadmap along with the Report:

- All available, registered or additionally collected spatial data should be integrated into the Report and Roadmap.

- A set of presentation slides (PowerPoint) summarizing the findings of the study – to facilitate dissemination with stakeholders, project partners, project team, policymakers and donors.

- Any raw data collected (results of water sample analysis, survey forms, photographs taken during fieldwork) in an organized digital format.

- Policy brief or fact sheet– a 2-4 page non-technical summary highlighting why the GREEN DUNE solution is recommended and how it supports Moldova's water management objectives. This can be useful for public communication.

## Specific information

The estimated budget for this feasibility study is between €15,000. This budget is expected to cover all costs of consultancy services, fees, fieldwork expenses, laboratory analyses, questioning, focus groups, deliverables production.

Financial proposals should provide a breakdown of costs by category (staff time, travel, laboratories etc.) to demonstrate how the total budget will be allocated. Economy and value for money are important – the use of local expertise and resources is encouraged to keep costs efficient, as long as quality is maintained.

Payments will be linked to deliverables in a typical schedule: an initial 30% advance payment upon signing the contract and Commencement Report presentation; and final 70% payment upon delivery and validation of the final Report on Feasibility Study and Roadmap. The exact terms of payment will be defined in the contract. Consultants should ensure that the proposed budget is sufficient to perform all tasks at the required quality; Any necessary surveys or laboratory tests must be planned within this budget package. The client will not reimburse costs beyond the contracted amount, so careful budgeting is essential.

The contract will be signed for a period of 5 months.

The selected Group of consultants or Organization will have:

- demonstrated experience in integrated water resources management,

- environmental science,

- GIS analysis and

- stakeholder facilitation, in order to successfully perform the specified tasks.

All interested firms or advisory teams are invited to submit proposals addressing this ToR, including the technical approach, team composition, timeline and budget. The GISmart RHE-MEDiation Project is looking forward to a fruitful collaboration and a high-quality study that will lay the foundations for tangible improvements in the water resources of the Isnovat sub-basin.

Sources:

[1] [6] [9] [10] [11] [12] [13] [15] scresources.rina.org

https://scresources.rina.org/en/RD/rhemediation-poster-roll-up.pdf

[2] Treating industrial wastewater using nature-based solutions | University of Algarve

https://www.ualg.pt/en/treating-industrial-wastewater-using-nature-based-solutions

[3] [14] GREEN DUNE

https://www.eeagrants.gov.pt/en/programmes/blue-growth/projects/projects/green-dune/

[4] [5] [8] [16] Water Framework Directive | Partner Real Estate Consultants

https://www.partneresi.com/resources/glossary/water-framework-directive/

https://unstats.un.org/unsd/environment/envpdf/pap_wasess2b2moldova.pdf